ETMD Board of Directors –  Agenda

Kennebunk Town Hall   - Third Floor Conference Rm April 8, 2015 -   8:30 – 10:00 a.m.

- Minutes of January 14, 2015(attached – needs vote - 3 min

- Financial Report – Carole (Feb attached-will provide March if received) – needs vote – 2 min

- ETMD Priorities   90 min

  - Management Policies & Procedures

    - Review Notes from March 11, 2015 –  Please see action items - Tad R

    - Future ET planning – Tad / Carole

      - Unitil CoLocation Agreement Strategy discussion - Tad

      - 2015 Dues – Municipal follow up  – Carole

      - Sources and strategies – Carole

      - Updates Maine DOT ; East Coast Greenway – Carole/Bob H

    - Trail Maintenance/Repairs – Bob H

      - Action items per 1/14 minutes:

        - Summary of anticipated repairs & existing maintenance agreements (sent in March)

        - Municipal maintenance contacts – reps please provide at mtg

        - Set date for Spring outreach to municipal maintenance contacts

        - Status on Zoom mtg – Greg T

      - Signage -  Trail Etiquette signs, US Bike Route 1 status  - Carole

    - ETMD Representatives & Alternates – needs updates – Carole B (sent in March)

- Ongoing / Proposed Projects:   10 min

  - Scarborough –  019386.00  Bill R

    - $150,000 .8 mi. design  update

    - Pleasant Hill Rd – SoPo town line update

- Trail Maintenance & Management – Tad R

  - Reports from Municipalities

  - Outreach & Events – Carole

    - ETA Annual Meeting – May 14th

- Other Business – issues? Concerns?   5 min

- Next Meeting – May 13, 2015

- Adjourn

ETMD Board of Directors – Notes

Kennebunk Town Hall   - Third Floor Conference Rm

March 11 -   8:30 – 10:00 a.m.

In Attendance:

Tad Redway, Chair – Arundel

Bill Reichl, VP -- Scarborough

Joe Yuhas – ETA

Carole Brush – ETA – Executive Director

Note:	 Highlight indicates action required.

Meeting Called to Order at 8:46 AM – No Quorum – meeting back a “workshop”

Item 1: Bill Richards, Director of OOB Public Works attended the meeting asking for a letter of support from ETMD for a spur trail in OOB.  ETMD had already voted to support the trail,  President Redway said he would send the letter of support to Unitil.

Item 2: Bob Hamblen sent LD 193 to the ETMD Board to consider supporting the bond.  While the attendees at the meeting were extremely disappoint that there would be no funding for the Eastern Trail in the bond package, they agreed that ETMD should support the bond.  President Redway said he would willingly send a letter of support for the bond on behalf of the ETMD.

Item 3: The group discussed the Unitil Co-Location agreement and Unitil’s desire to include Scarborough in the new agreement.  Scarborough would be hesitant to sign the new agreement, becasue there records show the town owns sections of the trail in Scarborough, as well as the state of Maine and private land owners own.  They do don’t want to restrict access on their own property.

Item 4: Scarborough is currently working on the design of trail from Pleasant Hill Road to Wainwright Field in South Portland.  While working with the land owners, it was discovered that Donald Prout still has access over the Portland Water District Property, which is just another step that needs to be worked through on this project.

ETMD Board of Directors –  Minutes

Kennebunk Town Hall   - Third Floor Conference Rm

January 14, 2014 -   8:30 – 10:00 a.m.

In Attendance:

Tad Redway, Chair – Arundel

Greg Tansley, Secretary – Biddeford

Bob Hamblen – Saco

MarianneGoodine – Wells

Jim Bucar – ETA

Joe Yuhas – ETA

John Andrews – ETA

Carole Brush – ETA – Executive Director

Note:	 Highlight indicates action required.

Meeting Called to Order at 8:36 AM

- Minutes of December 10, 2014 (attached – needs vote - 3 min

  - Motion to Approve Yuhas/Second Bucar/Unanimous Approval.

- Financial Report (to follow) – needs vote – 2 min

  - Brush reported there was nothing unusual.

  - Motion to Approve Hamblen/Second Bucar/Unanmous approval.

- ETMD Priorities   90 min

  - Management Policies & Procedures

    - Future ET planning – Tad R

      - Unitil CoLocation Agreement update

        - Redway reported the Colocation Agreement has been submitted to Unitil.

        - Brush reported Unitil responded 01/14/15 AM that it had been received and was under review.

        - Hamblen recommended we send Unitil a Trail Guide/Brochure (and Economic Benefits Report).  Hamblen to “help” pull a packet together to send them.

        - Discussion – Agreed to solicit someone from Unitil to be a guest speaker at ETA (UPDATE – decided to go with Southern Maine Planning & Development Commission)

    - Trail Maintenance/Repairs – Bob H/Carole B

      - Draft policy for “out of the ordinary” trail repair & maintenance - Bob H

      - Spring outreach to municipal maintenance contacts.  See Item ii.b on minutes

        - Review and Discussion of Hamblen’s e-mail and draft policy. Hamblen recommended all municipalities line-item budget Eastern Trail Maintenance.  Saco will be proposing $5,000 in their Parks and Recreation Budget.

        - Brush and Hamblen will provide a summary of Project Sections to date and Costs and will track down Maintenance Agreements for all municipalities that have signed.

        - Tansley will arrange a meeting with Al Shutz of Shuttlebus-ZOOM (with Tansley, Hamblen, and Redway) to brainstorm ideas for raising funds for Capital Repairs/Maintenance.

        - Discussion of alternative ideas for trail maintenance fund-raising.

        - Each Municipality to provide contact information to Brush Regarding DPW/Parks and Rec for maintenance activities on the trail.

      - Trail Etiquette Signage – Carole B

        - Signs have not yet been ordered.

        - Confirmed ordering 20 signs with tamper-proof bolts, 2 slots per sign.

    - 2015 Dues – Municipal follow up  – Tad R/Carole B

- Tad and Carole to visit municipalities that do not pay dues to pitch the Eastern Trail.

    - ETMD Representatives & Alternates – needs updates – Tad R/Carole B (current list to follow)

- Municipalities to review and correct if necessary the ETMD Representative list and send to Brush.

- Ongoing / Proposed Projects:   10 min

  - Scarborough –  019386.00  Bill R

    - $150,000 .8 mi. design  update

    - Pleasant Hill Rd – SoPo town line update

- Brush has had some contact with Dan Bacon about the project(s)

- Design is moving forward.

- Working on easements and agreements.

- Hope to bid the PACTS funded portion in the Spring.

- Trail Maintenance & Management – Tad R

  - Reports from Municipalities

    - Bucar – The proposal to connect Pondview Rd to Ross Rd. to Wild Dunes Way to School Street Extension has been sent to Unitil for comments regarding the need to cross over their pipe.

    - Andrews asked if their approval was necessary given the land is owned by MaineWater, not Unitil.

    - Clarified this was not an ETMD project but instead an OOB Project.

  - Outreach & Events – Carole

    - Brush reviewed upcoming events for 2015.

- Other Business – issues? Concerns?   5 min

  - None.

- Next Meeting – February 11, 2015

- Adjourn

  - Motion to Adjourn Bucar/Second by Hamblen/Unanimous to Adjourn

  - Meeting adjourned at 10:12 AM.