ETMD Board of Directors –  DRAFT Minutes

Kennebunk Town Hall   - Third Floor Conference Rm – September 13, 2016-8:30 – 10:30 am

In Attendance:

Board:

Eric Labelle – Vice President - Kennebunk

Valdine Camire – Treasurer - Old Orchard Beach

Greg Tansley – Biddeford

John Andrews – ETA

Joe Yuhas – ETA

Ryan Colpitts - Scarborough

Staff:

Carole Brush – ETMD – Executive Director (Chair)

Meeting called to order at 8:37 AM

- Minutes of July 13, 2016

  - Motion to approve Andrews, seconded Tansley, unanimous

- Financial Report

  - Motion to approve July & August reports by Andrews, seconded Yuhas, unanimous

- ETMD Priorities

  - Trail Operations/Maintenance priorities

    - Update: Arundel: Ban Billy from trail – dog bite incident

      - Brush reported that Tad contacted Sheriff and Arundel ACO – since Redway not in attendance, decision made hold further discussion til update available from him at next meeting

      - Andrews suggested reaching out to Bob Bowker, ETA Acting President and Ethan Davis, ETA member & Arundel resident to see if they would write a letter of concern to Arundel & York Co Sherriff’s office (update at 10/10 – action pending)

    - Bollards

      - Need to address recent complaints re ADA accessibility

        - $2500 received by ETA for bollard relocation will transferred and should be used by ETMD to relocate problematic locations

          - Brush to reach out to Unitil to advise, to ETA to request $, with Camire to OOB PW for logistics & quote involved to move bollards at Milliken Mills Rd (update at 10/10 – action pending)

    - Maintenance Updates

      - LaBelle reports Kennebunk PW fid some work on trail and will follow up on spur; MTA did repair work on bridge connections

      - Pending: report from Saco on $ cost to repair trail near Sweetser; Arundel to repair plexi glass in kiosk

  - Dues Status:

    - All in but South Berwick- anticipated in October 10, 2016 (Update at 10/10 SB $ received)

- Ongoing / Proposed Projects:

  - Scarborough –  019386.00  Bill R, Carole B (grassroots)

    - Reichl not in attendance , Brush reported as follows:

      - Design, permitting, survey work proceeding per schedule, looking favorable for CMP   approving bridge slope design changes, Scarborough/ETA/ETMD signed MOU for funds transfer, ETA transferred $48.5k in September representing all funds received as of 8/31 plus ETA matching $, will continue to transfer 1st of each month. Large “asks” out to Avangrid, Hannaford, SEDCO, Town & Country, WEX – status pending on all

  - Status Kennebunk – Wells

    - LaBelle reported that survey RFP out and moving along, $ for design need to be approved by Kennebunk in the next two months

  - Reports from Municipalities

    - No other reports

- Outreach, amenities & Events:

    - Water fountain installed in Saco; new artwork on trail in Biddeford

    - Report on ETMD 2016 booked events:

      - Brush reported that events down from prior years – need to recruit for 2017

- Other Business

  - None reported at general meeting – short Exec Session conducted – see officers for details

- Next Meeting – October 12, 2016

- Adjourned 9:48 AM