ETMD Board of Directors – Agenda

Kennebunk Town Hall   -  Third Floor

October 8, 2014  -   8:30 – 10:30 a.m.

.

- Minutes of September 10, 2014 (attached – needs vote - 3 min

- Financial Report (to follow) – needs vote – 2 min

- ETMD Priorities   90 min

  - Management Policies & Procedures

    - Future ET planning – Tad R

      - Status – revised proposed CoLocation Agreement

    - Trail Maintenance/Repairs – Tad R

      - Status – trail repair needs

      - Develop policy for handling “out of the ordinary” trail repair & maintenance needs –  see minutes July 9; September 10

      - Trail Etiquette Signage - Carole

    - Audit status – Carole B

- Ongoing / Proposed Projects:   10 min

  - Scarborough –  019386.00  Bill R

    - $150,000 .8 mi. design  update

    - Pleasant Hill Rd – SoPo town line update

    - Current Eastern Village construction (Black Point Rd) update

- Trail Maintenance & Management – Tad R

  - Reports from Municipalities

  - Outreach & Events – Carole (via email to follow)

- Other Business – issues? Concerns?   5 min

- Next Meeting – November 12, 2014

- Adjourn

ETMD Board of Directors – MINUTES

Kennebunk Town Hall   -  Third Floor

September 10, 2014  -   8:30 – 10:30 a.m.

In Attendance:

Joe Yuhas - ETA

Bill Reichl, VP - Scarborough

Greg Tansley, Secretary - Biddeford

Marianne Goodine, Treasurer – Wells

Val Camire - Old Orchard Beach

Carole Brush, ETA – Executive Director

Vice President Reichl called the meeting to order at 8:37 AM.

- Minutes of July 9, 2014

  - Moved to accept Yuhas, Seconded by Goodine

  - Discussion of miscellaneous editorial changes

  - Voted to Accept,  5-0

- Financial Report

  - Moved to accept Yuhas, Seconded by Goodine

  - Voted to accept, 5-0

- ETMD Priorities

  - Management Policies & Procedures

    - Future ET planning – Revised proposed CoLocation Agreement

      - Carole to follow up with Redway on progress.

    - Trail Maintenance/Repairs

      - Status – trail repair needs:

        - Carole expressed that she has received many comments from trail user about repair needs.

        - Kennebunk Spur - Wash outs due to rain - Carole to follow up with Barry Tibbets or Caroline.

        - Arundel -Next crossing after Limerick Road between 2 Private Roads - Soft Spot.

        - Biddeford holding up well, no recent issues with the Beavers.

        - Biddeford still pursuing improvements to the section in RGDP - Carole has received comments about roughness of this section.

        - Saco - soft section near Sweetser's getting worse.

        - Saco - Graffiti behind Thorton Academy on a cedar fence.

        - OOB - Cascade Rd - OOB to Back blade the section.  Working on LED lights for the crossing.

        - OOB - MM 13 sign - going to fix it - Carole says there are others missing too.

        - Scarborough - Wash out near MM 10/10.5 - not sure if it has been fixed.

        - Scarborough - DeFosses section terrible shape according to John Andrews - Bill to check with PW on both.

        - Carole - immediate $ needs may be Arundel and OOB.

        - Carole to follow up with Bob Re: Saco, and Tad re Arundel.

      - Develop policy for handling “out of the ordinary” trail repair & maintenance needs

        - Carole to follow up with Bob H on drafting Policy to the Board.

        - Policy is based on a matrix for prioritizing maintenance needs.  Concept was for ETMD to provide materials for repair.

        - Hamblen was to develop and provide a matrix.

      - Trail Etiquette Signage

        - Carole to ask Jim Bucar about designing a sign

        - Motion by Reichl, Seconded by Yuhas, that Bucar design trail etiquette signage.

        - Voted to approve 5-0.

    - Audit status – Carole B

      - Taxes are due in November and audit should be done end of October.

- Ongoing / Proposed Projects:

  - Scarborough –  019386.00  Bill R

    - $150,000 .8 mi. design  update

      - Reichl indicated the design was complete and that it would go out to bid for construction in the next 1-2 months.  The trail was PACTS funded, but the sidewalk was town funded.

    - Pleasant Hill Rd – SoPo town line update

      - Project to go out to bid for construction in the next 1-2 months.  The trail was PACTS funded, but the sidewalk was town funded.

    - Current Eastern Village construction (Black Point Rd) update

      - Mostly completed.  Parking lot to be completed possibly September 10, 2014.  Town may convert parking on road to parallel instead of the angled parking it is today.

- Trail Maintenance & Management

  - Reports from Municipalities

    - Scarborough - People love it when they mow it, and when the town doesn’t mow, they complain.

    - Small wash out - Old Blue Point Road.

  - Outreach & Events – Carole (via email to follow)

    - Carole verbally listed out several upcoming events.

    - Carole to provide list of upcoming events via E-mail.

- Other Business – issues? Concerns?

  - Board Officers to go to Kennebunk Savings Bank to get Tansley on the bank accounts.

- Next Meeting – October  9, 2014

- Adjourn

  - Motion to adjourn by Goodine, Seconded by Yuhas.  Unanimous.

Meeting